PROJECT CHARTER

| Project ID | RA202603 |
| --- | --- |
| Project Name | KAAMDOST-Worker and Employer Connection Platform |
| Project Manager | Mr.Ravi Raj |
| Project Sponsor | Kavi kumar |

Project Information

Historic of Versions

| Date | Author | Reason for new version | Version |
| --- | --- | --- | --- |
| March 2026 | Ravi Raj | update the document with improved project details | 1.0 |
| May 2026 | Ravi Raj | Updates weges and find job easly | 1.1 |

Need

In many parts of India, daily wage workers depend on informal methods to find work, such as waiting at local labour markets or relying on personal contacts. This process is inefficient, time consuming, and often unreliable. Employers who need workers for short term tasks also face difficulties in quickly finding reliable labour.

There is currently a lack of a simple digital platform that connects daily workers with employers in a fast and transparent way. At the same time, smartphone usage and internet access in India are increasing, creating an opportunity to provide digital solutions for employment.

The KaamDost application aims to address this problem by creating an easy to use mobile platform where employers can post job opportunities and workers can quickly find and accept available work. This solution will improve job accessibility for workers, reduce hiring time for employers, and create a more organized marketplace for short term labor

Business Need, Problem or Opportunity

- Develop a mobile/web platform for worker-employer connection

- Enable job posting and job application functionality

- Achieve 1000 active users within first phase

- Ensure secure authentication and user verification

Project Objectives

- Faster job matching between workers and employers

- Reduced dependency on informal hiring channels

- Increased employment opportunities for workers

- Digital transformation of local hiring system

Expected Benefits

Project Organization

<Use the diagram below to illustrate the project organization, such as steering committees and the project team.>

- User registration and login

- Job posting and search

- Worker profile creation

- Application management

- Admin dashboard

- AI job matching

- Payment integration (if not included)

- Advanced analytics (future phase)

In Scope						Out of Scope

- Android mobile application for KaamDost

- Worker and employer registration system

- Job posting and job search feature

- Basic user interface and navigation system

- Tested and ready to launch application version

Key Deliverables

High-Level Timescale

<Use the diagram below to identify your key milestones.>

- Time Constraint: The project must be ready for initial app launch by June 2026.

- Resource Constraint: Limited development resources; small team handling all tasks.

- Budget Constraint: Initial budget is limited to approximately 30000 USD for domain, publishing, and marketing.

- Technical Constraint: The app must run on Android devices and work with basic internet connectivity.

- Scope Constraint: Only core features (job posting, worker registration, search, and communication) will be included in the first version.

- Regulatory Constraint: App content must comply with local labor laws and digital privacy regulations in India.

High-Level Budget

<Identify what budget needs are anticipated, providing a rationale for each rubric.>

|  | Estimate | Comment |
| --- | --- | --- |
| Revenue | 5000 USD | Expected initial revenue from small job posting fees or advertisements after app launch. |
| Capital | 30000 USD | Estimated cost for domain purchase, app publishing, basic marketing, and minor technical tools |
| Total Budget | 30000 USD | Total estimated investment required for the initial development and launch of the KaamDost application. |

Key Project Assumptions

<Outline key project assumptions which can impact the project if proven false.>

| ID | Assumption | Importance | Impact if false |
| --- | --- | --- | --- |
|  | Users (workers and employers) will adopt the app | HIGH | Low adoption will reduce app |
|  | Users have basic smartphone access and internet | HIGH | Without access, the app cannot reach its target audience |
|  | App development tools and platforms will work as expected | Medium | Delays in development or technical issues may occur |

Key Project Risks

<Outline key project risks which can impact the project if they materialize.>

| ID | Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
|  | Low user adoption | Medium | High | Promote app through social media, word-of-mouth, and initial incentives for early users |
|  | Technical issues in app. | Medium | Medium | Test app thoroughly before launch and fix bugs promptly |
|  | Workers prefer cash-based informal hiring | High | High | Educate users about app benefits and simplify registration and job application process |

Success Criteria

<List the criteria on which the success of the project will be measured.>

| ID | Success Criteria |
| --- | --- |
|  | Successful launch of the application |
|  | First 1000 users registered |
|  | Positive user feedback and job transactions through the platform |

Project Charter Sign-off

<List the names of the approvers of this Project Charter.>

| Name | Role | Approved on | Signature |
| --- | --- | --- | --- |