Project Scope Statement

| Project Name | Kaamdost Local Worker Hiring Platform |
| --- | --- |
| Project Manager | Ravi Raj |
| Date | 15/03/2026 |

Project Objectives

- Develop a functional Android mobile application for local worker hiring. - Enable job posting, worker registration, job search, and messaging features. - Launch the first version within 3 months (by June 2026). - Ensure initial user adoption and engagement metrics are met: - At least 100 workers registered within first month - At least 50 job posts in the first month - Average response time under 24 hours for job applications

Project Deliverables

2.1 Software Deliverables

Android mobile app with the following modules: - Job Posting Feature: Users can create, edit, and delete job posts. - Worker Registration and Profile: Workers can create profiles, add skills, and upload a photo. - Job Search Feature: Users can search for workers by location, skills, and availability. - Messaging / Communication System: Real-time notifications and chat between employer and worker.

2.2 Documentation Deliverables

- Business Case (completed)

- Project Charter (completed)

- Stakeholder Register (completed)

- Project Scope Statement (this document)

- Communication Plan (to be created during planning phase)

2.3 Supporting Deliverables

- Domain Registration and Hosting Setup

- Marketing & Promotion Materials (social media graphics, launch campaign plan)

- Initial Training / User Guides for app usage (basic help screens)

3. Project Scope Description

3.1 In Scope

- Development of core app features only: job posting, worker registration, search, messaging.

- Android app development (first version).

- Initial domain registration, hosting, and deployment.

- Basic marketing for launch (social media promotion).

- Testing and deployment of app to Play Store.

3.2 Out of Scope

- Payment gateway integration for transactions.

- Advanced analytics, AI-based matching, or recommendation systems.

- iOS or web version of the app.

- International expansion in the first version.

- Enterprise-grade security or features beyond basic user verification.

4. Project Constraints

- Time: Project must be ready for initial app launch by June 2026.

- Budget: Limited to 30000 USD covering domain, app hosting, and marketing.

- Resources: Small development team (primarily yourself) responsible for all tasks.

- Technical: The app must run on Android devices with basic internet connectivity.

- Scope: Only core features included in first version. Regulatory: App content must comply with Indian labor laws and digital privacy regulations.

5. Project Assumptions

- Users will have access to basic Android smartphones.

- Internet connectivity is sufficient for app usage.

- No major legal, regulatory, or market barriers prevent app launch.

- Users can navigate a simple mobile app interface.

- Third-party tools (hosting, domain, design tools) will function as expected.

6. Key Success Criteria

- App is launched on time and within budget.

- At least 100 workers registered and 50 job posts in the first month.

- Positive user feedback on app usability (rating 4+ out of 5).

- Zero major technical failures during launch.

- Business objectives of improving worker employment and simplifying job hiring are met.

7. Approval Section

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Project Sponsor | Kavi Kumar |  |  |
| Project manager |  |  |  |