Project Closure Report

1. Project Information

Project Name: Kaamdost

Project Manager: Ravi Raj

Start Date: 30-Mar-2026

End Date: 31-Jul-2026

2. Project Summary

Kaamdost is a service marketplace platform designed to connect users with verified local workers for household and professional services. The project focused on building a scalable, user-friendly, and reliable system.

3. Objectives vs Achievement

Show evaluation capability.

| Objective | Status | Remarks |
| --- | --- | --- |
| Build service platform | Achieved | Core modules delivered |
| Enable secure payments | Achieved | Payment integration stabilized |
| Ensure user adoption readiness | Partially Achieved | Requires marketing support |

- 4. Scope Delivered

- User registration and login

- Worker onboarding

- Service booking system

- Payment integration

- Admin dashboard

- Rating and review system

5. Schedule Performance

Compare planned vs actual:

- Planned completion: 25-Jul-2026

- Actual completion: 31-Jul-2026

- Variance: 6 days delay

Reason:

- Technical challenges

- Resource availability

6. Cost Performance

- Planned Budget:  30000 USD

- Actual Cost: 25800 USD

- Variance: under budget

Reason:

Efficient resource utilization, optimized software and hardware procurement, and controlled vendor expenses resulted in savings against the baseline budget.

7. Quality Summary

- All test cases executed

- Critical defects resolved

- UAT completed and approved

- System meets functional requirements

8. Key Issues and Resolutions

- Payment integration instability → resolved with new gateway

- Resource shortage → managed through redistribution

- Server instability → improved via cloud optimization

9. Lessons Learned

- Early requirement clarity is critical

- Technical skill gaps impact timelines

- Strong testing improves final quality

- Risk identification should be earlier

10. Stakeholder Sign-off

- Project Sponsor: Approved

- Client: UAT Sign-off completed

- Project Manager: Closed

11. Final Status

Delayed but successfully delivered