TEST PLAN

1. Project Information

Project Name: Kaamdost
Project Manager: Ravi Raj
Document Type: Test Plan
Test Manager: QA Lead
Version: 1.0
Last Updated: 23-Mar-2026
Testing Phase: 17-Jun-2026 to 15-Jul-2026

2. Purpose

The purpose of this Test Plan is to define the testing approach, scope, resources, and activities required to ensure the Kaamdost application meets all functional and non-functional requirements before production release.

3. Test Objectives

- Validate all functional requirements

- Ensure system stability and performance

- Identify and fix defects before release

- Verify integration between modules

- Ensure user acceptance readiness

- Confirm security and data integrity

4. Scope of Testing

In Scope

- User registration and login

- Worker onboarding and verification

- Service booking flow

- Payment integration

- Admin dashboard

- Notifications system

- Rating and review system

Out of Scope

- AI-based matching (future phase)

- External third-party system testing beyond APIs

5. Test Strategy

Testing Levels

- Unit Testing → Developer level

- Integration Testing → System module integration

- System Testing → End-to-end validation

- User Acceptance Testing → Client validation

- Regression Testing → After defect fixes

6. Test Types

- Functional Testing

- Integration Testing

- System Testing

- User Acceptance Testing

- Performance Testing

- Security Testing

- Usability Testing

7. Test Environment

- Web Application Environment

- Mobile Responsive Testing Setup

- Test Server (Cloud-based)

- Staging Database

- Payment Gateway Sandbox

8. Entry Criteria

- All development completed for testable modules

- Unit testing completed by developers

- Test environment ready

- Test data available

- Requirements signed off

9. Exit Criteria

- 100 percent test cases executed

- No critical defects remaining

- High severity defects resolved or accepted

- UAT sign-off completed

- Performance benchmarks met

10. Test Deliverables

- Test Plan Document

- Test Cases

- Test Execution Reports

- Defect Log

- Final Test Summary Report

- UAT Sign-off Document

11. Defect Management Process

- Defect identified during testing

- Logged in defect tracking tool

- Assigned severity and priority

- Assigned to developer

- Fix implemented

- Retesting completed

- Closed after verification

12. Defect Severity Definition

| Severity | Description |
| --- | --- |
| Critical | System crash or blocking functionality |
| High | Major functionality not working |
| Medium | Partial functionality affected |
| Low | Minor UI or cosmetic issues |

13. Test Schedule

| Phase | Start Date | End Date |
| --- | --- | --- |
| Functional Testing | 17-Jun-2026 | 25-Jun-2026 |
| Integration Testing | 26-Jun-2026 | 02-Jul-2026 |
| System Testing | 03-Jul-2026 | 08-Jul-2026 |
| UAT | 09-Jul-2026 | 13-Jul-2026 |
| Bug Fix Verification | 14-Jul-2026 | 15-Jul-2026 |

14. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Lead | Test planning and execution oversight |
| Testers | Test case execution and defect reporting |
| Developers | Bug fixing and unit testing support |
| Project Manager | Overall coordination and approval |
| Client | UAT validation and sign-off |

15. Risks in Testing

- Delays in defect fixing

- Environment instability

- Incomplete requirements

- Late change requests

- Insufficient test data

16. Assumptions

- Stable build will be available before testing

- Requirements will not change frequently

- Test environment will be available on time

- Developers will support defect fixes