COMMUNICATION MANAGEMENT PLAN

1. Project Information

Project Name: Kaamdost
Project Manager: Ravi Raj
Start Date: 30-Mar-2026
End Date: 31-Jul-2026
Last Updated: 16/04/2026

2. Communication Objectives

- Ensure timely and accurate flow of project information

- Keep stakeholders aligned on scope, schedule, and risks

- Support decision making through structured reporting

- Reduce communication gaps between technical and business teams

3. Stakeholder Communication Matrix

| Stakeholder | Information Needed | Frequency | Method | Owner |
| --- | --- | --- | --- | --- |
| Client | Progress, risks, approvals | Weekly | Email + Meeting | Project Manager |
| Project Sponsor | Budget, milestones, issues | Bi-weekly | Report | Project Manager |
| Project Team | Tasks, updates, changes | Daily | Stand-up meeting | Team Lead |
| Business Analyst | Requirements, changes | As needed | Chat + Meetings | Project Manager |
| Developer Team | Tasks, design, clarifications | Daily | Jira / Team call | Tech Lead |
| Tester | Test plans, defects | Daily | Test reports | QA Lead |
| UI/UX Designer | Design feedback | Weekly | Review meeting | Design Lead |

4. Communication Methods

| Method | Purpose | Tool |
| --- | --- | --- |
| Daily Stand-up | Track progress and blockers | MS Teams / Zoom |
| Weekly Status Report | Overall project update | Email / PDF |
| Sprint Review | Demo completed work | Meeting |
| Risk Review Meeting | Review risks and issues | MS Teams |
| Change Control Meeting | Approve change requests | Formal meeting |

5. Reporting Structure

Weekly Project Report Includes:

- Project progress %

- Completed tasks

- Upcoming tasks

- Risks and issues

- Budget status

- Schedule variance

6. Escalation Matrix

| Level | Issue Type | Escalation To |
| --- | --- | --- |
| Level 1 | Minor task delay | Team Lead |
| Level 2 | Resource or schedule issue | Project Manager |
| Level 3 | High risk or critical issue | Sponsor |
| Level 4 | Project blocking issue | Steering Committee |

7. Communication Schedule

| Event | Frequency | Audience |
| --- | --- | --- |
| Daily Stand-up | Daily | Project Team |
| Status Report | Weekly | Stakeholders |
| Steering Meeting | Monthly | Sponsor + Management |
| Risk Review | Weekly | PM + Leads |
| Change Review | As needed | Change Board |

8. Communication Rules

- All decisions must be documented

- Email is the official communication channel

- Urgent issues must be escalated within 24 hours

- No informal approvals for scope or budget changes

- Meeting minutes must be shared within 24 hours

9. Key Success Factors

- Clear communication flow

- Fast escalation of blockers

- Transparent reporting

- Stakeholder alignment on priorities

- Consistent documentation